## Slide 1
Project Vision | Launch a website on 4/18/2025 that allows customers to purchase products online and reflects Adventure Works Cycle having the highest quality and the best products in its category.
Issues | By the end of next month, if we do not have a finalized product image, we will not be able to meet our deployment deadline.
Milestone accomplished | Framed the basic structure of website. Applied for design review.
Milestones planned for next week | Prepare design files for development. Start development - Sprint 1 (Homepage & Product Detail Page).
Upcoming milestones | 3/14/2025 : Design Approval 3/29/2025 : Development Begins 4/13/2025 : Deployment
Date :
2/27/2025
Project Status Report
Status :
In-Progress
Project Name :
Website for Adventure works cycle
Project Manager :
Nancy Davolio
Team size :
10
Platform :
ASP.NET
Start Date :
2/27/2025
End Date :
4/20/2025